Revised project plan for extracting Hospital Strategic plan

This revised approach is intended to simplify the process and provide breakpoints so that the ouputs can be manually reviewed in a stepwise fashion.  I would like to approach this by taking simple steps, and adding components where necessary.

Our initial focus will be on identifying hospitals that have a strategic plan as a pdf. Those that use different methods will be dealt with in subsequent steps. Note that phase 1 of the project is complete.

Overview The purpose of this script is to identify and download or scrape the strategic plans for hospitals in Ontario. This data will be a feeder system for other analysis. This project will be run no more than twice a year.

- Phase 1, Create a  yaml file  of root webpage urls for all hospitals in Ontario.

  - This will use the existing data from the ehanced_hospitals.yaml.

  - BUT This should be a fairly static file and doesn’t need to be recreated every time we run/test the program.

  - We will validate the url and check to determine if the base url is scrapable checking for access errors, and robotxt rules

  - All of the above will be created in a yaml file called  “base_hospitals_validated.yaml”

  - This step has been created and phase 1 is done.

- Phase2 , We will use the base_hospitals_validated.yaml file to determine if we can identify the webpage which holds the strategic plan.

  - This will require the Phase 2 script to:

  - Extract the base url from the base_hospitals_validated.yaml

  - The script will search the website for keywords Strategy, Strategic Planning, or future plans.

  - If a URL is found the script will write that url  back to the base_hospitals_validated.yaml in an element called strategy_url:

  - The script will determine if there is a downloadable PDF in that  location.

    - When found the script will download the file into a folder in a specified project folder

    - The project folder will be “E:\Hospital_Strategic_Plans\strategic_plans”

    - Each hospital folder will be given a name that includes the HospitalName and the FAC

    - The pdf will be downloaded into the specific Hospital folder with a name as follows “Strategy,_MonthAndYearExtracted and the FACNumber

  - The script will write the results of the search back to the yaml file in an element called strategy_results: will have two components the first will indicate a URL was found or not, the second will be whether a pdf was found or not.

Please review the above and provide comments or suggestions on improving the project.